# AgriChain — Mobile Money & QuickBooks Integration Plan

Prepared for management, finance, and operator/partner discussions. AgriChain — Mtandeo Commodities Ltd, Uganda.

## Executive summary

AgriChain can pay farmers and suppliers, and collect from buyers, directly through the MTN MoMo and Airtel Money APIs — this is normal merchant use and requires no special payment-systems licence. “Becoming our own payment gateway/aggregator” for other businesses is a different, regulated activity that requires a Bank of Uganda licence and is a company/regulatory project, not a software feature.

Separately, QuickBooks can be connected so AgriChain’s financial events (payments, procurement spend, sales) flow into the books automatically, removing manual re-entry.

The recommended sequence: wire up mobile-money disbursements (sandbox first), confirm settlement of mobile-money payments, then connect QuickBooks so the books only ever reflect real, settled cash.

# Part A — QuickBooks Integration Plan

## 1. Goal

Get AgriChain’s financial events into QuickBooks automatically so the books reflect real procurement spend, payments, and sales — without manual data entry.

## 2. Direction & grain (the two decisions that shape everything)

- Direction: One-way push, AgriChain → QuickBooks. AgriChain remains the operational source of truth; QuickBooks is the book of record. (Two-way sync is far more complex and not needed.)

- Grain — recommended: Daily summarised journal entries per buying station, not every individual delivery. A field operation can generate thousands of micro-payments a day; pushing each one bloats QuickBooks and makes reconciliation difficult. We push one summarised entry per station per day, with drill-down references back to AgriChain.

  - Alternative (only if the accountant insists): transaction-level — each supplier/farmer payment as a Bill/Expense and each sale as an Invoice. This can be added later if required.

## 3. What maps to what

| AgriChain event | QuickBooks object | Notes |
| --- | --- | --- |
| Farmer / supplier payment (money out) | Expense / Bill Payment (or summarised Journal Entry) | Farmers & suppliers = QuickBooks Vendors |
| Cash-float top-up & deductions | Transfer / Journal Entry | Internal movement; tracks agent cash accountability |
| Sale to a buyer (money in) | Sales Receipt / Invoice | Buyers = QuickBooks Customers |
| Commodity (coffee, maize, etc.) | Product/Service Item | One item per commodity in the catalogue |
| Procurement cost by commodity | Mapped to expense / COGS accounts | Drives margin reporting |

## 4. Chart-of-accounts mapping (needs the accountant’s sign-off)

Before any code, finance decides which QuickBooks accounts these events hit — e.g. “Crop Purchases (COGS)”, “Mobile Money Clearing”, “Cash Float — Field Agents”, “Sales Revenue”. This is a business decision, not a technical one. A simple mapping table will be provided for finance to complete.

## 5. Phasing

| Phase | Scope | Code? |
| --- | --- | --- |
| Phase 0 — Decisions | Confirm grain + chart-of-accounts mapping with the accountant | No |
| Phase 1 — Connect & masters | Connect QuickBooks; sync vendors (farmers/suppliers), customers (buyers), items (commodities) | Yes |
| Phase 2 — Money out | Push payments / procurement as daily summarised entries | Yes |
| Phase 3 — Money in | Push sales | Yes |
| Phase 4 — Reconciliation aids | Sync log + status indicators in the back office; retry failures | Yes |

## 6. Effort & key dependency

Moderate build, mostly back-office and API-server work. Key dependency: if mobile-money payments are still unsettled (recorded as pending), they must not post to QuickBooks as cleared. Sequence Phase 2 (money-out) after the mobile-money settlement is resolved (see Part B).

## 7. Connection method

QuickBooks connects via secure OAuth (log in with the QuickBooks account; no API keys to copy around). It exposes QuickBooks’ accounting REST API for the objects above.

# Part B — Direct MTN & Airtel integration, and “being our own gateway”

## 1. The APIs exist and are open to us

Both operators provide modern REST APIs with self-service sandboxes:

- MTN MoMo Open API (launched in Uganda first, 2018): Collections (receive money) and Disbursements (pay out to wallets). Self-service sandbox at momodeveloper.mtn.com; production requires KYC, a registered Ugandan company, and an MTN account manager. Go-live ~10 days after testing.

- Airtel Money API (developers.airtel.africa): the same Collections + Disbursements model, OAuth2, sandbox → KYC → go-live.

This maps directly onto AgriChain’s existing payment design: Disbursements = paying farmers/suppliers; Collections = receiving payments from buyers.

## 2. The critical distinction on “being our own gateway”

There are two very different things with very different legal consequences:

- (A) Using the APIs to pay our own counterparties (farmers, suppliers) and collect from our own buyers — this is normal merchant use. No payment-systems licence required. We integrate directly and settle to our own bank. This is what AgriChain actually needs.

- (B) Becoming an aggregator/gateway — facilitating payments on behalf of other businesses — under Uganda’s National Payment Systems Act 2020, an aggregator/integrator/payment gateway is a regulated Payment System Operator (PSO). Requirements include:

  - A Bank of Uganda PSO licence

  - NITA-U systems certification (obtained first)

  - FIA (Financial Intelligence Authority) registration

  - Minimum paid-up capital ~UGX 100M–500M depending on class

  - AML/CFT policy, business plan, audited financials, and ongoing annual reporting to BoU / NITA-U / FIA

So “be our own gateway that eventually pushes to the bank” is feasible but is a company/regulatory project, not a software feature — only worth pursuing if AgriChain intends to offer payments as a service to third parties. For running AgriChain itself, option (A) is all that is needed and is far faster.

## 3. How money actually reaches the bank

Money does not move from MoMo straight into a bank account via API. The flow is:

- Funds sit in the MoMo business wallet as e-money.

- We trigger self-liquidation / settlement (on-demand, or a scheduled daily/weekly standing order).

- The operator converts the e-money to cash via its escrow / partner bank.

- Cash lands in the corporate bank account.

The operator’s escrow bank is the bridge between e-money and the banking system; “pushing to the bank” is the settlement step, configurable as a standing order. Merchant fees apply (MTN charges roughly 1% for individual merchants and 2% for business merchants on received payments).

## 4. Recommendation

- Do (A) now: wire MTN + Airtel Disbursements into the existing payment path so farmer/supplier payouts go out automatically — sandbox first. Add Collections if/when buyers should pay via MoMo. Settlement to the bank = a standing order configured with the operator (no code).

- Treat (B) as a separate strategic decision — only if monetising payments for other agribusinesses. A licensing roadmap can be drafted separately if that is on the table.

## Appendix — Sandbox configuration values

| Variable | Sandbox value / how to obtain |
| --- | --- |
| MTN_MOMO_HOST | https://sandbox.momodeveloper.mtn.com (fixed sandbox URL) |
| MTN_MOMO_SUBSCRIPTION_KEY | From your MTN developer profile after subscribing to a product (Collections/Disbursements) at momodeveloper.mtn.com |
| MTN_MOMO_USER_ID | Self-generated in sandbox: POST /v1_0/apiuser (returns a UUID you supply) |
| MTN_MOMO_API_KEY | Self-generated in sandbox: POST /v1_0/apiuser/{userId}/apikey (shown once — save immediately) |
| AIRTEL_MONEY_HOST | https://openapiuat.airtel.africa (fixed staging/sandbox URL) |
| AIRTEL_MONEY_CLIENT_ID | From “Key Management” after creating an application at developers.airtel.africa |
| AIRTEL_MONEY_CLIENT_SECRET | From “Key Management” alongside the client ID |

Production note: in MTN production the host becomes https://proxy.momoapi.mtn.com and the target-environment header changes from sandbox to mtnuganda; the User ID and API Key come from the MTN Partner Portal (not self-generated). Airtel production host becomes https://openapi.airtel.africa.